# Software Blueprint v0.2

## Compliance Document Review App

Program: Glynac Capture the Flag — Intern Project Challenge
Team: Team A
Version: 0.2 — Architecture & Planning Draft
Project Deadline: 25 September 2026
Status: Team Review / Technical Decisions in Progress

# 1. Big Whole Architecture

## 1.1 Objective

The Compliance Document Review App provides a controlled workflow through which financial advisors submit client-facing documents for compliance review.

The system must support:

- Advisor and Compliance Officer authentication.

- Secure document submission.

- PDF, DOCX and XLSX files up to 10 MB.

- Compliance review queue.

- AI-assisted document summarisation.

- AI-assisted compliance issue detection.

- Vector-based rule retrieval.

- Missing-disclosure detection.

- Similar precedent retrieval.

- Human compliance decisions.

- Revision/resubmission workflow.

- Full audit history.

- Graceful operation when AI services are unavailable.

The AI provides assistance only. The Compliance Officer remains responsible for the final decision.

## 1.2 High-Level Architecture

┌───────────────────────────────────────────────────────────┐
│                        FRONTEND                           │
│                                                           │
│ Advisor Dashboard              Officer Dashboard          │
│ • Upload                       • Review Queue             │
│ • Track Status                 • Document Viewer          │
│ • Feedback                     • AI Assist Panel          │
│ • Revision History             • Decision + Comment       │
└──────────────────────────┬────────────────────────────────┘
                           │
                           │ HTTPS / REST API
                           ▼
┌───────────────────────────────────────────────────────────┐
│                      BACKEND API                          │
│                                                           │
│ Authentication │ RBAC │ Upload │ Workflow │ Audit         │
│ Reviews │ Revisions │ Notifications │ AI Orchestration    │
└──────────┬───────────────────────┬────────────────────────┘
           │                       │
           ▼                       ▼
┌─────────────────────┐   ┌─────────────────────┐
│ Application DB      │   │ File Storage        │
│                     │   │                     │
│ Users               │   │ Original PDF/DOCX/  │
│ Documents           │   │ XLSX documents      │
│ Reviews             │   └──────────┬──────────┘
│ Audit Events        │              │
│ AI Analysis         │              ▼
└─────────────────────┘   ┌─────────────────────┐
                          │ Text Extraction     │
                          │ PDF / DOCX / XLSX   │
                          └──────────┬──────────┘
                                     │
                                     ▼
                          ┌─────────────────────┐
                          │ Server-Side        │
                          │ PII Masking        │
                          └──────────┬──────────┘
                                     │
                              MASKED TEXT ONLY
                                     │
                      ┌──────────────┴──────────────┐
                      ▼                             ▼
             ┌──────────────────┐          ┌────────────────┐
             │ Data Pipeline    │          │ AI Service     │
             │                  │          │                │
             │ Chunking         │          │ Summary        │
             │ Embeddings       │          │ Flags          │
             │ Retrieval        │          │ Explanation    │
             └────────┬─────────┘          └───────▲────────┘
                      │                            │
                      ▼                            │
             ┌──────────────────┐                 │
             │ Vector Store     │─────────────────┘
             │                  │ Retrieved Context
             │ Rules            │
             │ Disclosures      │
             │ Precedents       │
             └──────────────────┘

## 1.3 Architectural Principles

### Human-in-the-Loop

AI assists the reviewer but never determines document status.

### Privacy Before AI

PII must be removed before document text reaches either an external LLM or hosted embedding service.

### Retrieval Before Generation

Relevant rules/disclosures/precedents are retrieved before asking the model to analyse compliance issues.

### Traceability

Every compliance flag must identify:

- Triggering passage.

- Retrieved rule.

- Explanation.

### Graceful Degradation

Failure of an external AI service must not stop the Compliance Officer from reviewing or deciding a document.

### Reproducibility

A developer outside Team A must be able to clone the repository, follow the README and run the application and tests.

# 2. Frontend Mockups

## 2.1 Advisor Dashboard

Required areas:

┌───────────────────────────────────────────────┐
│ Advisor Dashboard                            │
├───────────────────────────────────────────────┤
│ + Submit New Document                        │
├───────────────────────────────────────────────┤
│ My Submissions                               │
│                                               │
│ Document     Status            Updated        │
│ Proposal A   Pending Review    26 Aug         │
│ Brochure B   Needs Revision    25 Aug         │
│ Email C      Approved          23 Aug         │
└───────────────────────────────────────────────┘

Advisor functionality:

- Upload document.

- See upload validation.

- Track status.

- Read Officer feedback.

- Receive in-app status notification.

- Submit revision.

- View revision history.

## 2.2 Officer Dashboard

┌──────────────────────────────────────────────────────┐
│ Compliance Review Queue                              │
├──────────────────────────────────────────────────────┤
│ Filter: [Pending Review ▼]                           │
├──────────────────────────────────────────────────────┤
│ Document        Advisor        Status                 │
│ Proposal A      Advisor 1      Pending Review         │
│ Newsletter B    Advisor 2      Pending Review         │
└──────────────────────────────────────────────────────┘

## 2.3 Officer Review Screen

Proposed layout:

┌──────────────────────┬───────────────────────────────┐
│ ORIGINAL DOCUMENT    │ AI ASSIST                     │
│                      │                               │
│ Document viewer      │ Summary                       │
│                      │                               │
│                      │ Potential Flags               │
│                      │ • Passage                     │
│                      │ • Matched Rule                │
│                      │ • Reason                      │
│                      │                               │
│                      │ Similar Precedents            │
│                      │ 1. Previous Document          │
│                      │ 2. Previous Document          │
│                      │ 3. Previous Document          │
├──────────────────────┴───────────────────────────────┤
│ Decision: [Approved / Rejected / Needs Revision]    │
│ Comment: _________________________________________   │
│                                      [Submit]        │
└──────────────────────────────────────────────────────┘

## 2.4 AI Degraded State

When the AI service fails:

AI Assist unavailable.

The document can still be reviewed normally.

[Retry Analysis]

The decision controls remain available.

## 2.5 Mockup Deliverable

Detailed wireframes/mockups:

TBD — Frontend owner

Suggested screens:

- Sign-up/login.

- Advisor dashboard.

- Upload form.

- Advisor document detail.

- Revision history.

- Officer queue.

- Officer review page.

- AI unavailable/error state.

# 3. Backend Design

## 3.1 Backend Responsibilities

Backend owns:

- Authentication.

- Session management.

- Role enforcement.

- Upload validation.

- File references.

- Document state machine.

- Review decisions.

- Revision relationships.

- Audit events.

- In-app notifications.

- AI/Data Pipeline orchestration.

## 3.2 Role Enforcement

Two fixed roles:

advisor
officer

Role enforcement occurs server-side.

Examples:

Advisor -> Officer review endpoint -> 403 Forbidden

Officer -> Advisor submission endpoint -> 403 Forbidden

UI hiding alone is insufficient.

## 3.3 Preliminary API Design

### Authentication

POST /auth/signup
POST /auth/login
POST /auth/logout
GET  /auth/me

### Documents

POST /documents
GET  /documents
GET  /documents/{document_id}
POST /documents/{document_id}/revisions

### Officer Review

GET  /review/queue
GET  /review/documents/{document_id}
POST /review/documents/{document_id}/decision

### AI Analysis

GET  /documents/{document_id}/analysis
POST /documents/{document_id}/analysis/retry

### Audit

GET /documents/{document_id}/audit

These routes are preliminary and require Backend/team confirmation.

## 3.4 Document State Machine

┌──────────────┐
                    │   Upload     │
                    └──────┬───────┘
                           ▼
                    PENDING REVIEW
                           │
                 Compliance Officer
                           │
           ┌───────────────┼──────────────┐
           ▼               ▼              ▼
       APPROVED         REJECTED    NEEDS REVISION
                                           │
                                           ▼
                                   Advisor Resubmits
                                           │
                                           ▼
                                     New Revision
                                           │
                                           ▼
                                    PENDING REVIEW

Only valid transitions should be accepted by the Backend.

# 4. AI Design

## 4.1 Responsibilities

AI track owns:

- Server-side PII masking.

- Summary generation.

- Compliance flag generation.

- Flag explanations.

- AI response validation.

- Integration with retrieved context.

- Analysis retry behavior.

## 4.2 PII Masking

Before any external AI call:

Original Text
      ↓
PII Detection
      ↓
Stable Placeholder Replacement
      ↓
Masked Text
      ↓
External Service

Examples:

John Smith -> [CLIENT_1]
john@example.com -> [EMAIL_1]
123456789 -> [ACCOUNT_1]

Mapping remains server-side.

## 4.3 AI Analysis

Inputs may include:

- Masked document text.

- Relevant retrieved compliance rules.

- Missing-disclosure evidence.

- Relevant document context.

Outputs:

summary
flags[]

Each flag contains:

passage
matched_rule
reason
severity

## 4.4 AI Decision Boundary

AI must never:

- Approve.

- Reject.

- Set Needs Revision.

- Automatically modify document status.

Only a Compliance Officer records the decision.

## 4.5 Caching

AI analysis is cached per document.

Analysis should not rerun on every page load.

Retry is permitted after analysis failure.

# 5. Data Pipeline Design

Primary Track: Data Engineering

## 5.1 Data Engineering Responsibilities

Data Engineering owns:

- PDF/DOCX/XLSX text extraction.

- Clean text preparation.

- Chunking.

- Embedding masked text.

- Vector storage.

- Rule retrieval.

- Missing-disclosure retrieval.

- Precedent retrieval.

- Retrieval-quality tuning.

## 5.2 End-to-End Data Pipeline

Uploaded Document
       │
       ▼
File Validation
       │
       ▼
Text Extraction
       │
       ▼
Clean Extracted Text
       │
       ▼
PII Masking
       │
       ▼
MASKED TEXT
       │
       ▼
Chunking
       │
       ▼
Embedding
       │
       ▼
Vector Store
       │
       ├──────── Rule Retrieval
       │
       ├──────── Disclosure Detection
       │
       └──────── Precedent Search

## 5.3 Text Extraction

Required formats:

- PDF.

- DOCX.

- XLSX.

Decisions required:

| Decision | Status |
| --- | --- |
| PDF extraction library | TBD |
| DOCX extraction library | TBD |
| XLSX extraction library | TBD |
| Multi-sheet XLSX handling | TBD |
| Table representation | TBD |
| Extraction-error behavior | TBD |

## 5.4 Data Contract — Extraction → Masking

Proposed structure:

{
  "document_id": "...",
  "file_type": "pdf",
  "text": "...",
  "sections": [],
  "metadata": {}
}

Exact schema:

TBD — DE + AI + Backend agreement

## 5.5 Chunking

Decisions requiring experimentation:

- Chunk size.

- Chunk overlap.

- Paragraph-aware vs fixed-size chunking.

- Document-type-specific chunking.

- Metadata strategy.

Proposed chunk metadata:

chunk_id
document_id
document_type
section
page_number
chunk_index
masked_text

## 5.6 Embeddings

Only masked document content may be embedded.

Embedding targets:

- Document chunks.

- Rules.

- Disclosures.

- Reviewed precedent documents.

Decisions:

| Decision | Status |
| --- | --- |
| Embedding provider | TBD |
| Embedding model | TBD |
| Vector dimension | TBD |
| Similarity metric | TBD |
| Batch size | TBD |

## 5.7 Retrieval Job 1 — Rule Retrieval

Document Chunk
      ↓
Embedding
      ↓
Vector Similarity Search
      ↓
Relevant Compliance Rules
      ↓
AI Compliance Check

The goal is to retrieve rules relevant to the actual passage rather than asking a general model whether the entire document is compliant.

## 5.8 Retrieval Job 2 — Missing Disclosure Detection

Approved disclosure texts are embedded.

For each required disclosure:

Required Disclosure
        ↓
Vector Similarity
        ↓
Search Document Chunks
        ↓
Best Similarity Score
        ↓
Above threshold? ─ Yes -> Present
        │
        No
        ↓
Potential Missing Disclosure

The presence/missing threshold must be tuned experimentally.

## 5.9 Retrieval Job 3 — Precedent Search

Reviewed documents are indexed with:

- Masked document content.

- Officer decision.

- Officer comment.

For a new submission:

New Document
      ↓
Similarity Search
      ↓
Top 3 Reviewed Documents
      ↓
Previous Decision + Comment

The specification fixes the precedent result count at three.

## 5.10 Retrieval Evaluation

Data Engineering should record experiments involving:

- Chunk size.

- Overlap.

- Embedding model.

- Similarity metric.

- Top-K.

- Disclosure threshold.

Suggested evaluation questions:

- Does the correct rule appear in retrieved results?

- Are irrelevant rules dominating results?

- Are paraphrased disclosures correctly recognised?

- Are genuinely missing disclosures detected?

- Are precedent documents semantically relevant?

# 6. Infrastructure

## 6.1 Proposed Infrastructure

Docker / Docker Compose
        │
        ├── Frontend
        ├── Backend
        ├── PostgreSQL
        └── Vector capability

External services:

LLM API
Embedding API (if hosted)

## 6.2 Environment Management

Secrets must use environment variables.

Example:

.env
.env.example

.env must never be committed.

## 6.3 Database Setup

Database initialization should be scripted.

Required setup may include:

- Tables.

- Vector extension/index.

- Migrations.

- Seed rules.

- Seed disclosures.

- Synthetic precedent documents.

## 6.4 CI

Proposed:

GitHub Actions

Pipeline:

Push / Pull Request
        ↓
Install
        ↓
Run Tests
        ↓
Report Pass / Failure

Final implementation:

TBD — Team Decision

# 7. Repository Design / Structure

## 7.1 Architecture Choice

Decision required:

Modular Monolith
vs
Microservices

### Initial Proposal

Modular Monolith

Reasoning:

- One-month timebox.

- Small team.

- Easier local setup.

- Fewer deployment boundaries.

- Simpler integration.

- Easier clean-checkout requirement.

Internal modules can still maintain clear boundaries.

Final decision:

TBD — Team Agreement

## 7.2 Proposed Repository Structure

compliance-review-app/
│
├── frontend/
│
├── backend/
│   ├── auth/
│   ├── documents/
│   ├── reviews/
│   ├── audit/
│   └── notifications/
│
├── ai/
│   ├── masking/
│   ├── summarisation/
│   └── compliance/
│
├── data_pipeline/
│   ├── extraction/
│   ├── chunking/
│   ├── embeddings/
│   ├── retrieval/
│   └── evaluation/
│
├── seed/
│   ├── rules/
│   ├── disclosures/
│   └── documents/
│
├── tests/
│
├── docker-compose.yml
├── .env.example
└── README.md

Exact structure depends on chosen frameworks.

# 8. Detailed Timeline

## Project Window

Current planning date: 26 August 2026
Final deadline: 25 September 2026

The project should reach functional completion before 25 September so the final days can be used for integration, testing and demo preparation.

## Phase 0 — Architecture & Setup

### 26–28 August

Goal: Freeze enough architecture to begin implementation.

Deliverables:

- Software Blueprint v0.2 reviewed.

- High-level architecture agreed.

- Team ownership agreed.

- Tech stack agreed.

- Monolith/microservice decision.

- Repository created/structured.

- Git workflow agreed.

- Local development strategy agreed.

- Initial API/data contracts defined.

- Initial ERD drafted.

DE deliverables:

- Confirm proposed ingestion architecture.

- Investigate extraction libraries.

- Confirm vector-store candidates.

- Confirm embedding candidates.

- Define extraction → masking → embedding interfaces.

Milestone:

Team can start coding without major architectural ambiguity.

## Week 1 — Core Application

### 29 August–4 September

Primary goal: Working Advisor → Officer workflow without depending on AI.

### Backend

- Authentication.

- Advisor/Officer roles.

- Backend role enforcement.

- Upload endpoint.

- Document persistence.

- Review decision endpoint.

- Basic status state machine.

### Frontend

- Authentication screens.

- Advisor dashboard.

- Upload screen.

- Officer queue.

- Basic review screen.

- Decision/comment controls.

### Data Engineering

- Implement PDF extraction.

- Implement DOCX extraction.

- Implement XLSX extraction.

- Normalise extracted output.

- Create extraction tests.

- Prepare sample/synthetic documents.

### AI

- Initial PII masker.

- Stable placeholder design.

- Masking tests.

### Infrastructure

- Database.

- Development containers/environment.

- .env.example.

- Initial README.

### Integration Checkpoint — 4 September

Must demonstrate:

Advisor
   ↓
Upload Real File
   ↓
Officer Queue
   ↓
Officer Opens File
   ↓
Decision + Comment
   ↓
Advisor Sees Result

AI does not need to be operational yet.

## Week 2 — AI + Data Pipeline

### 5–11 September

Primary goal: Complete the AI/RAG path end-to-end.

### Data Engineering

- Integrate extracted text with PII masking.

- Implement chunking.

- Select embedding model.

- Generate embeddings from masked text.

- Configure vector storage.

- Seed compliance rules.

- Implement rule retrieval.

- Begin retrieval evaluation.

### AI

- Connect external LLM.

- Generate document summaries.

- Generate compliance flags.

- Validate structured responses.

- Include passage/rule/reason.

### Backend

- Trigger analysis.

- Cache analysis.

- Expose analysis endpoint.

- Handle analysis states.

### Frontend

- AI Assist panel.

- Summary display.

- Flag display.

- Loading/error states.

### Integration Checkpoint — 11 September

Must demonstrate:

Document
   ↓
Extract
   ↓
Mask PII
   ↓
Chunk
   ↓
Embed
   ↓
Retrieve Rules
   ↓
AI Analysis
   ↓
Summary + Traceable Flags
   ↓
Officer UI

## Week 3 — Compliance Intelligence & Workflow

### 12–18 September

Primary goal: Complete features that make the application a compliance review system rather than only an upload/review application.

### Data Engineering

- Implement disclosure-by-absence retrieval.

- Tune disclosure similarity threshold.

- Build precedent index.

- Implement Top-3 precedent search.

- Tune retrieval quality.

- Record retrieval experiments.

### Backend

- Revision linking.

- Revision thread.

- Audit events.

- In-app notifications.

- Queue filtering.

### Frontend

- Revision history.

- Audit display.

- Precedent display.

- Filter controls.

- Empty/error states.

### AI

- Improve flag consistency.

- Handle malformed responses.

- Retry behavior.

### Integration Checkpoint — 18 September

Must demonstrate:

Submit
  ↓
Needs Revision
  ↓
Resubmit
  ↓
Review
  ↓
Approved

as one linked history.

Also demonstrate:

- Missing-disclosure detection.

- Three similar precedents.

- Audit trail.

## Week 4 — Hardening, Testing & Delivery

### 19–23 September

Primary goal: Stop adding major features and make the required system reliable.

### Testing

- Role-boundary tests.

- PII masking tests.

- Upload validation.

- Document state-transition tests.

- Revision tests.

- Retrieval tests.

- AI failure tests.

- Integration tests.

### Privacy Verification

Submit a synthetic document containing:

- Fake client name.

- Fake email.

- Fake account number.

Inspect outbound payload.

Verify:

Real PII absent
Stable placeholders present

Also verify that unmasked content is not sent to the embedding provider.

### Graceful Degradation

Remove/disable AI API credentials.

Verify:

- Review page still loads.

- Original document remains readable.

- Officer can submit a decision.

- AI panel displays error/retry state.

### DevOps

- Clean checkout.

- Database initialization.

- Corpus seeding.

- README verification.

- Environment documentation.

### Milestone — 23 September

Feature freeze / release candidate.

All mandatory functionality should be complete.

## Final Validation & Submission

### 24–25 September

### 24 September

Full end-to-end rehearsal:

Fresh Clone
   ↓
README Setup
   ↓
Start Application
   ↓
Advisor Signup
   ↓
Upload
   ↓
PII-safe Analysis
   ↓
Officer Review
   ↓
Needs Revision
   ↓
Resubmit
   ↓
Approve
   ↓
Verify Audit History

Tasks:

- Fix critical defects only.

- Verify tests.

- Verify seeded corpus.

- Verify API-key failure scenario.

- Review architecture documentation.

- Prepare demo flow.

### 25 September — Final Deadline

- Final clean-checkout test.

- Final test suite.

- Final documentation check.

- Final demo/submission.

- No new feature development unless required to fix a blocking defect.

# 9. Tech Stack

The brief does not prescribe most technology choices.

## Proposed Stack

| Layer | Proposed Technology | Status |
| --- | --- | --- |
| Frontend | TBD | Team Decision |
| Backend | TBD | Team Decision |
| Application DB | PostgreSQL | Proposed |
| Vector Store | pgvector | Proposed |
| LLM | Gemini via Google AI Studio | Proposed |
| Embeddings | TBD | DE/Team Decision |
| Containers | Docker + Docker Compose | Proposed |
| CI | GitHub Actions | Proposed |
| Source Control | Git/GitHub | Proposed |

Technology choices should optimise for:

- Team familiarity.

- One-month delivery.

- Integration simplicity.

- Free-tier availability.

- Testability.

- Reproducibility.

# 10. Additional / Supporting Design

This section contains design areas required by the project brief that do not belong exclusively to one technical track.

# 11. Data Model / ERD

Core entities:

USER
 │
 │ advisor_id
 ▼
DOCUMENT ──────────── REVISION
 │
 ├──────── REVIEW / DECISION
 │
 ├──────── AI ANALYSIS
 │             │
 │             └──── FLAG
 │
 ├──────── AUDIT EVENT
 │
 └──────── PII MAPPING


RULE / DISCLOSURE ─── VECTOR

REVIEWED DOCUMENT ─── PRECEDENT VECTOR

## 11.1 User

id
name
credentials
role
created_at

## 11.2 Document

id
advisor_id
status
file_reference
file_type
uploaded_at
thread_id
previous_revision_id

## 11.3 Review / Decision

id
document_id
officer_id
status
comment
decided_at

## 11.4 AI Analysis

id
document_id
summary
generated_at
analysis_status

## 11.5 Flag

id
analysis_id
passage_excerpt
matched_rule_id
explanation
severity

## 11.6 Audit Event

id
actor_id
document_id
action
timestamp

Append-only.

## 11.7 PII Mapping

document_id
placeholder
original_value

Server-side only.

## 11.8 Rule / Disclosure

id
text
type
embedding_vector

## 11.9 Precedent Index

document_id
masked_document_text
decision
review_comment
embedding_vector

Final schema and ERD:

TBD — Team Decision

# 12. API Contracts & Integration Points

Critical interfaces:

Frontend
   ↕
Backend
   ↕
Document Extraction
   ↕
PII Masker
   ↕
Data Pipeline / Retrieval
   ↕
AI Analysis

The team should define stable data contracts early so one track can continue development while another is incomplete.

## 12.1 Backend → Extraction

Required information may include:

document_id
file_reference
file_type

## 12.2 Extraction → PII Masking

document_id
extracted_text
metadata

## 12.3 PII Masking → Data Engineering

document_id
masked_text
safe_metadata

No original PII should cross into external embedding calls.

## 12.4 Retrieval → AI

Proposed response:

relevant_rules[]
disclosure_results[]
precedents[]

Exact schemas:

TBD

# 13. Security, Privacy & PII Handling

Privacy is a core acceptance requirement.

## Privacy Boundary

ORIGINAL DOCUMENT
       │
       ▼
Internal Application
       │
       ▼
PII MASKER
       │
       ├──── Original ↔ Placeholder Mapping
       │              stays server-side
       │
       ▼
MASKED TEXT
       │
       ├──────── External Embedding API
       │
       └──────── External LLM API

Required controls:

- Server-side masking.

- Stable placeholders.

- No prompt-only masking.

- No unmasked embeddings.

- Mapping remains internal.

- Outbound payload must be inspectable/testable.

- No real client data in development or seed corpora.

# 14. Document Lifecycle / State Machine

States:

PENDING_REVIEW
APPROVED
REJECTED
NEEDS_REVISION

Revision flow:

Document v1
     │
Needs Revision
     ▼
Document v2
     │
Needs Revision
     ▼
Document v3
     │
Approved

All versions remain part of one logical thread.

# 15. Revision & Audit Design

Every relevant action must be traceable.

Audit actions include:

submitted
viewed
decided
resubmitted

Audit records should contain:

actor
document
action
timestamp

Decision history should clearly show:

- Officer.

- Decision.

- Comment.

- Time.

- Related revision.

# 16. Testing Strategy

## Unit Tests

Examples:

- PII masker.

- Extraction.

- Chunking.

- State transitions.

- Role checks.

## Integration Tests

Examples:

- Upload → extraction.

- Masking → embeddings.

- Retrieval → AI.

- Backend → database.

- Backend → Frontend contracts.

## End-to-End Tests

Core flow:

Advisor Submit
   ↓
Officer Review
   ↓
Decision
   ↓
Advisor Sees Decision

Revision flow:

Submit
 ↓
Needs Revision
 ↓
Resubmit
 ↓
Approve

## Mandatory Focus

At minimum:

- Role boundary.

- PII masking.

# 17. Error Handling & Graceful Degradation

The application should define behavior for:

- Invalid file.

- Unsupported format.

- File >10 MB.

- Extraction failure.

- PII masking failure.

- Embedding failure.

- Vector-store failure.

- LLM timeout.

- LLM rate limit.

- Invalid AI response.

- Missing API key.

AI failure must not block human review.

# 18. Seed Data / Corpus Strategy

Target synthetic corpus:

- A few dozen compliance rules.

- A few dozen approved disclosures.

- Approximately 100 synthetic documents.

LLM generation is acceptable for creating the seed corpus.

No real client data may be used.

Data Engineering should ensure seed data is suitable for evaluating:

- Rule retrieval.

- Paraphrased disclosure matching.

- Missing-disclosure detection.

- Similar precedent retrieval.

# 19. Roles, Responsibilities & Ownership

| Area | Primary Owner | Supporting Track |
| --- | --- | --- |
| Frontend | TBD | Backend |
| Backend | TBD | Frontend / DE |
| AI | TBD | DE |
| Data Engineering | Data Engineer | AI / Backend |
| Infrastructure | TBD | All |
| Testing | Shared | All |
| Documentation | Shared | All |

Integration is a shared responsibility.

If a critical initiative becomes unowned or blocked, ownership may be reassigned by the team/mentor to maintain project progress.

# 20. Risks, Dependencies & Blockers

## Risk: Cross-Track Dependency Delays

Example:

Upload → Extraction → Masking → Embedding → Retrieval → AI → UI

A delay at one boundary can block downstream work.

### Mitigation

- Agree interfaces early.

- Use mock data/responses.

- Track blockers daily.

- Reassign abandoned critical initiatives when necessary.

## Risk: PII Leakage

Mitigation:

- Mask before external calls.

- Automated tests.

- Inspect outbound payloads.

## Risk: Poor Retrieval

Mitigation:

Experiment with:

- Chunk size.

- Overlap.

- Embedding model.

- Similarity metric.

- Thresholds.

## Risk: AI Provider Limits

Mitigation:

- Cache results.

- Retry.

- Graceful degradation.

- Avoid unnecessary calls.

## Risk: Over-Engineering

Mitigation:

Prioritise the assessment requirements over sophisticated architecture or stretch features.

## Risk: Integration Only Happens at the End

Mitigation:

Use the 4 Sep, 11 Sep and 18 Sep integration checkpoints defined in the timeline.

# 21. Definition of Done / Acceptance Criteria

The project is complete when:

- Advisor can sign up.

- Officer can sign up.

- Advisor can upload PDF/DOCX/XLSX.

- Officer sees submission in filterable queue.

- Officer can open document.

- AI summary is displayed when available.

- AI flags are displayed.

- Each flag contains passage + rule + explanation.

- Officer can approve/reject/request revision.

- Advisor sees decision and comment.

- Revision remains linked to original.

- Audit history records actors/actions/timestamps.

- Both role boundaries are enforced at API level.

- PII is masked before LLM calls.

- PII is masked before embedding calls.

- Three relevant precedents can be retrieved.

- AI failure does not block review.

- Tests pass.

- Clean checkout works.

- README provides reproducible setup.

# 22. Out of Scope & Stretch Goals

## Out of Scope

Unless mandatory work is finished:

- Per-Officer assignment/routing.

- AI fine-tuning.

- Custom model training.

- Self-hosted LLM.

- Production-grade PII detection.

## Stretch Goal 1 — Semantic Revision Diff

Embed old/new versions chunk-wise and identify changed passages.

## Stretch Goal 2 — Near-Duplicate Submission Clustering

Identify highly similar submissions across Advisors.

Stretch work should not begin until all acceptance criteria are satisfied.

# 23. Immediate Team Decisions

Before significant implementation begins, Team A should resolve:

- Frontend framework.

- Backend framework.

- PostgreSQL confirmation.

- pgvector vs Qdrant vs Chroma.

- LLM provider/model.

- Embedding provider/model.

- Authentication mechanism.

- File-storage approach.

- Modular monolith vs microservices.

- Repository structure.

- Git/branch/PR workflow.

- API conventions.

- Initial ERD.

- Track ownership.

- Integration interfaces.

- Testing frameworks.

- Local/container setup.

# 24. Blueprint Evolution

This document should remain a living architecture document.

### v0.2

Current architecture/planning proposal.

### v0.3

After Team A agrees on:

- Architecture.

- Stack.

- Ownership.

- Repository structure.

- API/data contracts.

### v0.4

After initial implementation validates:

- Extraction.

- PII masking.

- Embeddings.

- Retrieval.

- Backend/frontend integration.

### v1.0

Final implemented architecture reflecting what was actually built.

The final blueprint should document the implemented system rather than retaining design decisions that changed during development.

## End of Software Blueprint v0.2